**23rd January, 2024**

**The Managing Director**

**Trendy Kay**

**Canada**

**Dear Madam Adeyinka,**

**PROJECT COMPLETION LETTER**

This is to inform you that the e-commerce website development project undertaken for you organization is hereby completed.

We appreciate the confidence reposed on us to be a part of this phase of your business.

Outlined below are the delivered functionalities:

|  |  |  |  |
| --- | --- | --- | --- |
|  | **PROJECT NAME** | TRENDY KAY E-COMMERCE WEBSITE DEVELOPMENT | |
|  | **Commencement Date** | October 2023 | |
|  | **Completion Date** | January 2024 | |
|  | **Project amount** | N180,000.00 (CAN$299.00) | |
|  | **Amount Paid** | N180,000.00 (CAN$299.00)s | |
|  | **Owner** | Mrs. Kikelomo Adeyinka | |
|  | **Handover Date** | 28th December, 2023 | |
| **S/N** | **FUNCTION** | **STATUS** |  |
| **1** | **FRONTEND  - User** | **COMPLETED** |  |
|  | * Home page to display all products * Product details page * Privacy policy page * Terms Page * User Dashbord * User order pages * User address book * User payment pages * Cart page * Checkout page * Payment integration * Shipping Integration * Video player * Carousel sliders |  |  |
| **2** | **FRONTEND - Admin Pages** | COMPLETED |  |
|  | * Create and update website menus * Create and update carousel sliders * Create and update products * Create and update categories * Create and update news flash * Create and update website information - logo, website name, website favicon, website details * Create and update blogs * Create and update terms, privacy policy * Create and update admin information * View registered users * View users orders * View user payment information * View admin notification * Send notification email to users * Email notifications for orders, payment, order status, payment status * Image resize on upload * Video upload and trim system |  |  |
|  |  |  | |

**Contractor’s Certification:** I, Michael Ozoudeh, representing the Contractor, hereby certify that:

i) All work has been done in accordance with the terms of this contract as outlined above

ii) The work to which this letter applies has been demonstrated and reviewed by a representative of the Client and certified satisfactory

iii) The site has been handed over for use to the Client on 28th December, 2023.

iv) Any request different from the above stated functions is not covered in this document.

**Signature of Contractor:**

**Date:**